# MEMORANDUM								OCTOBER 8, 2013

TO:		BOSTON REDEVELOPMENT AUTHORITY AND

#### PETER MEADE, DIRECTOR

###### FROM: 	HEATHER CAMPISANO, DEPUTY DIRECTOR FOR DEVELOPMENT REVIEW

DANA WHITESIDE, DEPUTY DIRECTOR FOR COMMUNITY ECONOMIC DEVELOPMENT

DAVID CARLSON, SENIOR ARCHITECT

LANCE CAMPBELL, SENIOR PROJECT MANAGER

# SUBJECT:	22-26 WEST BROADWAY MIXED USE DEVELOPMENT, SOUTH BOSTON

______________________________________________________________________________

SUMMARY:	This Memorandum requests that the Boston Redevelopment Authority (“BRA”) in connection with the 22-26 West Broadway Mixed Use Development project: (1) authorize the Director to amend the Affordable Rental Housing Agreement between the BRA and Evergreen Property Group executed on June 13, 2013, regarding relocated affordable rental units within the building as the project’s design has moved from the schematic stage to final construction drawings.

______________________________________________________________________________

## PROJECT SITE

The site of the 22-26 West Broadway Mixed Use Development (the “Project”) is located in the South Boston neighborhood on an approximately 7,326 square foot parcel that contains three (3) existing, substandard buildings that are planned to be razed (the “Project Site”).  The Project Site is bounded by Athens Street to the north, an apartment building containing the Owls Station Bar restaurant to the east, West Broadway Street and Broadway MBTA Redline train station to the south and The Cornerstone restaurant, the West Broadway Street and Dorchester Avenue intersection to the west.

## DEVELOPMENT TEAM

The development team consists of Jason F. Cincotta, Principal of Evergreen Property Group, as the developer (the “Developer”); Donald Wiest of Brennan, Dain, Le Ray, Wiest, Torpy & Garner, P.C. as permitting counsel; Michael Leblanc, Matthew Littell and Elizabeth Christoforetti of Utile, Inc., as project architects; Richmond So, and Jennifer McClain of RSE Associates, Inc., as project structural engineers; Stephen Garvin of Samiotes Consultants Inc. as project civil engineers; Mark Kalin of Kalin Associates as project specifications consultant; Ken Beck of BLW Consulting, Inc. as mechanical, electrical, and plumbing engineer; and Robert Carasitti of Hughes Associates, Inc., as code consultant.

#### PROJECT BACKGROUND

### On October 31, 2012, the Developer filed a Small Project Review application with the Boston Redevelopment Authority (“BRA”) for the Project, pursuant to Article 80E of the Boston Zoning Code (the “Code”).  On November 13, 2012, the BRA hosted a community meeting at the 50 West Broadway residential building in the community room, in South Boston.  The meeting was advertised in the South Boston Tribune and South Boston Online.

On January 17, 2013 the BRA Board voted to (1) issue a Certification of Approval for the Project in accordance with Article 80E, Small Project Review, of the Code; (2) execute and deliver an Affordable Rental Housing Agreement and Restriction and any and all documents that the Director deemed appropriate and necessary; and (3) recommend approval to the Boston Zoning Board of Appeal on Petition BZC-32342 for zoning relief necessary to construct the Project.

PROJECT AND PROJECT CHANGES

The Project consists of the construction of a new six-story building containing 31 residential units, including 4 affordable rental units, 3,834 square feet of ground-level commercial space, and 18 parking spaces.

The Developer plans to begin construction of the Project in April of 2013 with an estimated summer 2014 completion schedule.  The Project’s total development cost is approximately $12,500,000.  The Project is expected to create approximately 120-130 construction jobs.

On September 27, 2013 the Developer informed the BRA that several of the Project’s units have been relocated within the building as the Project’s design has moved from the schematic stage to final construction drawings.  This reallocation resulted specifically from the shift from an originally proposed mechanical parking system at the site to a below-grade parking garage.  By adding a below-grade parking garage required a redesign of the building’s structural system.  These structural changes meant that the location of some of the walls in the units upstairs had to be moved.  The affordable units will remain more or less in the same place within the building, but they now aren’t located exactly where the development team thought they would be located before the design was finalized.  To make sure that the Developer is in compliance with their approvals and the Project’s affordable housing agreement, as a result the developer has made a request to BRA staff for a new vote by the BRA Board approving the minor changes to the affordable units.

This table shows how the location and square footages of the project’s affordable units have changed.  Two of the units have gotten a little bigger, one has gotten a little smaller, and one has not changed at all:

| Board Memo 1-17-2013 | Proposed Change |
| --- | --- |
| Unit Number | Bedrooms | Square Footage | Unit Number | Bedrooms | Square Footage |
| 302 | One | 702 | 305 | One | 719 |
| 305 | Two | 1157 | 406 | Two | 1179 |
| 407 | One | 691 | 204 | One | 640 |
| 503 | Studio | 549 |  | No Change |  |

### AFFORDABLE HOUSING AMENDMENT

Four (4) of the thirty-one (31) residential rental units within the Proposed Project will be created as affordable housing (the “Affordable Units”).  All four (4) Affordable Units will be affordable to households earning less than or equal to seventy percent (70%) and below of the area median income (“AMI”).

The locations, sizes, and monthly rental prices of the Affordable Units are as follows:

| Unit Number | Bedrooms | Square Footage | Location of Affordable Unit | Percent of Median Income | Rental Price |
| --- | --- | --- | --- | --- | --- |
| 204 | One | 640 | 2nd Floor | 70% AMI | $1,194 |
| 305 | One | 719 | 3rd Floor | 70% AMI | $1,194 |
| 406 | Two | 1179 | 4th Floor | 70% AMI | $1,365 |
| 503 | Studio | 549 | 5th Floor | 70% AMI | $1,024 |

*To be adjusted in accordance with changes in HUD area median incomes.

The Developer will enter into a First Amendment to Affordable Rental Housing Agreement and Restriction (the “First Amendment”) with the BRA for the Affordable Units.

### RECOMMENDATION

The Project complies with the requirements set forth in Section 80E of the Code for Small Project Review.  Therefore, staff recommends that the Director be authorized to execute and deliver a First Amendment to Affordable Rental Housing Agreement and Restriction and any and all documents that the Director deems appropriate and necessary for the Project.

Appropriate votes follow:

VOTED:	That the Director be, and hereby is, authorized to execute and deliver a First Amendment to Affordable Rental Housing Agreement and Restriction and all agreements and documents which the Director deems appropriate and necessary in connection with the 22-26 West Broadway Mixed Use Development, all upon terms and conditions determined to be in the best interests of the Boston Redevelopment Authority (“BRA”).